## Slide 1
Software Development Life Cycle
18ESC108A Elements of Computer Science and Engineering
B. Tech. 2018
Ami Rai
Roopa G
Chaitra S
Department of Computer Science and Engineering
Faculty of Engineering and Technology
Ramaiah University of Applied Sciences

## Slide 2: Objectives
At the end of this lecture, student will be able to
  Describe the basic phases of software development
  Identify the purpose and practices in requirements analysis stage
  Identify the purpose and practices in design stage
  Identify the purpose and practices in implementation stage
  Identify the purpose and practices in testing stage

## Slide 3
Contents
Software Engineering
Phases of software Development Life Cycle (SDLC)
Notes: 3

## Slide 4: Software Engineering
Process
Product
Required information
software engineering- analysis, design, implementation, review, and testing phases
Requirements and design documents, source code, review results, test cases, test results, and productivity metrics
Definition of Process: a series of steps involving activities, constraints, and resources that produce an intended output of some kind

## Slide 5: Software Process
A step ends in a review (V&V)
  Verification: check consistency of outputs with inputs (of the step)
  Validation: check consistency with user needs
Review
V&V
actions to
be carried
out
(entry criteria)
(exit criteria)
inputs
Project
Control info
info for
management
outputs
Notes: Step in a Process
  Each step has a well-defined objective
  Requires people with specific skills
  Takes specific inputs and produces well-defined outputs
  Step defines when it may begin (entry criteria) and when it ends (exit criteria)
  Uses specific techniques, tools, guidelines, conventions.
Step must be executed as per project plan that gives duration, effort, resources, constraints, etc.
It must produce information for management so that corrective actions can be taken. E.g., adding more resources

## Slide 6: The Software Development Process
Computer scientists refer to the process of planning and organizing a program as software development
There are several approaches to software development
One version is known as the waterfall model
  A mistake detected in one phase often requires the developer to back up and redo some of the work in the previous phase
Notes: Step in a Process
  Each step has a well-defined objective
  Requires people with specific skills
  Takes specific inputs and produces well-defined outputs
  Step defines when it may begin (entry criteria) and when it ends (exit criteria)
  Uses specific techniques, tools, guidelines, conventions.
Step must be executed as per project plan that gives duration, effort, resources, constraints, etc.
It must produce information for management so that corrective actions can be taken. E.g., adding more resources

## Slide 7: Waterfall Model
A framework that describes the activities performed at each stage of a software development project
the main steps
  Problem Definition
  Feasibility Study
  Analysis
  System Design
  Detailed Design
  Implementation
  Testing
  Maintenance
Notes: The system life cycle model is defined as the framework containing the processes, activities, and tasks involved in the development, operation, and support of a system.
The word “cycle” in the above definition refers to the way a system usually evolves through several cycles of development and enhancement during its life span
The concept of a development process model discussed next is an important part of the system life cycle model. It covers the activities and tasks starting from the definition of requirements to the deployment of the developed system

## Slide 8: Problem Definition
To answer: ‘What is the Problem’
Where and by whom is the problem felt?
Meet users and Management and obtain their agreement that there is a problem
If problem exists, and it needs to be solved
  It becomes a project
  Commitment of funds implied

## Slide 9: Problem Definition contd.
Prepare a brief statement of problem
  Avoids misunderstandings
  Get concurrence from user/management
  Usually short : 1 or 2 pages
Estimate cost to give users a sense of project scope and schedule for the next feasibility step
This step is short; lasts a day or two

## Slide 10: Feasibility Study
To get better understanding of problems and reasons by studying existing system, if available
  Are there feasible solutions?
  Is the problem worth solving?
Consider different alternatives
Essentially covers other steps of methodology (analysis, design, etc.) in a ‘capsule’ form
Estimate costs and benefits for each alternative
Make a formal report and present it to management and users; review here confirms the following:
  Will alternatives be acceptable
  Are we solving the right problem
  Does any solution promise a significant return

## Slide 11: Requirements Analysis
Objective: determine what the system must do to solve the problem (without describing how)
Done by Analyst (also called Requirements Analyst)
Produce Software Requirements Specifications (SRS) document
Incorrect, incomplete, inconsistent, ambiguous SRS often cause for project failures and disputes

## Slide 12: Challenges of Requirements Analysis
A very challenging task
  Users may not know exactly what is needed or how computers can bring further value to what is being done today
  Users change their mind over time
  They may have conflicting demands
  They can’t differentiate between what is possible and cost-effective against what is impractical (wish-list)
  Analyst has no or limited domain knowledge
  Often client is different from the users

## Slide 13: System Design
Objective : To formulate alternatives about how the problem should be solved
Input is SRS from previous step
Consider several technical alternatives based on type of technology, automation boundaries, type of solutions , including make or buy
Propose a range of alternatives : low-cost, medium cost and comprehensive high cost solutions

## Slide 14: System Design contd.
For each alternative, prepare high-level system design (in terms of architecture, DB design, …); prepare implementation schedule, carry out cost-benefit analysis
Prepare for technical and management review
  Costs rise sharply hereafter
  Costs can be quantified better at this stage
  Technical review uncovers errors, checks consistency, completeness, alternatives, …
Phase ends with a clear choice

## Slide 15: Detailed Design
Specific implementation alternative already selected in previous step giving
  Overall software structure
  Modules to be coded
  Database/file design
In this step, each component is defined further for implementation
Deliverables include
  Program specifications (e.g. psuedo-code), file design (organization, access method…), hardware specifications (as applicable), test plans, implementation schedule, etc.
Ends in technical review

## Slide 16: Implementation
Programs are coded, debugged and documented
Initial creation of data files and their verification
Individual modules as well as whole system is tested
Operating procedures are designed
User does acceptance of the system
System is installed and switch-over affected

## Slide 17: Testing
Objective of testing: discover faults
A test is successful only when a fault is discovered
Fault identification
  Process of determining what fault caused the failure
Fault correction
  Process of making changes to the system so that the faults are removed

## Slide 18: Operations & Maintenance
Systems must continue to serve user needs correctly and continuously
Maintenance activities consist of
  Removing errors
  Extending present functions
  Adding new functions
  Porting to new platforms

## Slide 19: Summary
Software processes are the activities involved in producing and evolving a software system
They are represented in a software process model
Each phase has a well defined task and a deliverable
Feasibility establishes alternatives and carries out cost-benefit analysis
Requirements analysis is very challenging and SRS forms the first baseline
Design step consists of architecture, database and interface design
Test system complexity is higher than the system under development
Testing efforts are generally equal or higher than development